JalYantra Water Watch

02 — Meeting Summary & Timeline

Extracted JalYantra meeting history · Jan 2026 to Aug 2026

Only JalYantra-related material is included (alternate spellings in notes refer to the same platform). Unrelated projects were filtered out. Some items are decisions/plans; not every line means fully shipped code.

# Meeting timeline

| Date | Discussion / problem | Solution / decision |
| --- | --- | --- |
| Jan 30, 2026 | Plan IoT dashboard: live locations, insights, alerts, graphs, maps, CSV. | Build from scratch; Firebase RTDB; Leaflet + OSM; CSV; share prototype. |
| Feb 14, 2026 | Live preview; overlays, table scroll, hosting open. | Updates completed; Hostinger vs GoDaddy+Vercel; fix overlays; Graph/Table tabs. |
| Feb 28, 2026 | Public NGO access; login barrier; need raw data. | Temporarily disable login; plan NGO APIs; public homepage + languages. |
| Mar 5, 2026 | Scalable content when data arrives later. | Collapsible sections; static map for presentation; carousel; branding. |
| Mar 5, 2026 | Contact path for deployments. | “Run a Pilot with Us” to support email. |
| Mar 5, 2026 | Regional accessibility. | Translate dropdown EN/Hindi/Marathi; frequent reviews. |
| Apr 7, 2026 | Drawdown mismatch (0.08 m vs 0.10 m); confusing multi-run graphs. | Correct max/avg drawdown; connect start/end; prefer Device 05. |
| Apr 7, 2026 | Deeper Firebase analysis needed. | Export Nagpur 05 CSV; review start/stop, depths, 24h. |
| May 12, 2026 | Deployments too large for homepage. | Separate Deployments page; home preview; gallery 6–9 images. |
| May 12, 2026 | Owners need content control. | Expand Admin CMS; request four graphs. |
| May 12, 2026 | Chapter/community structure. | Collapsible chapters; certificate popups. |
| May 28, 2026 | Competition 15-day deadline. | Impact Matrix, Insights, Partner page, contact form, deployment tabs. |
| May 28, 2026 | Missing physical installation attributes. | Master fields: well depth, dimensions, pump intake in Supabase. |
| May 28, 2026 | Map / device UX. | India map; well/district table; green=start, red=stop. |
| Jun 9, 2026 | Homepage hard-coded. | Editable metrics/insights in Admin; restore deployment preview. |
| Jun 9, 2026 | Bad legend/graphs; ~95 m depths. | Risk-band legend; Y-axis ~2–20 m; check bad depths. |
| Jun 9, 2026 | History ranges. | 1 week / 1 month / 3 month views. |
| Jun 9, 2026 | Firebase alone hard for KPIs. | Firebase → processing → Supabase; AWS EC2 discussed. |
| Jun 16, 2026 | 3/4 devices not pump-connected; unsynced times. | Pump/non-pump flag; ignore invalid timestamps. |
| Jun 16, 2026 | Non-pump cannot use 24h drawdown. | Daily median; 7d/1m/3m; raw table history for non-pump. |
| Jun 16, 2026 | Admin uploads not replacing live files. | Fix replacement; dynamic certificates; pump flag in Admin. |
| Aug 5, 2026 | Supabase timestamp/mapping/calc errors. | IST; fix 07 vs 7; verify devices 06 and 09. |
| Aug 5, 2026 | Extraction ×100 vs ×1000. | Correct liters; use master geometry. |
| Aug 5, 2026 | Consistent volume methodology. | π r² depth × 1000; median; negative = recovery. |
| Aug 5, 2026 | Future mobile survey devices. | Map by well ID, not only device ID. |
| Aug 8, 2026 | Master edits undone on Firebase fetch. | Only raw refreshes from Firebase; masters manual. |
| Aug 8, 2026 | Dashboard too Firebase-heavy. | Use Supabase for calculated UI values. |
| Aug 8, 2026 | Better alerts and location labels. | Low-water from daily median; village/taluka in popup. |
| Aug 8, 2026 | Need competition documentation. | Document architecture, normalization, pump runs, issue resolution. |

# Technical evolution (stages)

Jan — Sensors → Firebase → Website

Feb–Mar — Public site + homepage + languages

Apr — Real pump-data validation

May — Multi-page site + Admin CMS

Jun — Firebase → processing → Supabase

Jun — Pump vs non-pump logic

Aug — Master data + calculation corrections

Aug 8 — Firebase = raw only; Supabase = masters + analytics + CMS; never overwrite masters

# Key solutions from meetings

Firebase RTDB for live raw data; Leaflet maps; CSV export

Deployments + Partners pages; Admin CMS; pilot inquiry email

Google Translate; pump/non-pump flag; IST timestamps

Master well geometry; corrected liter extraction; unique pump-run rows

Daily median for non-pump; 7d/1m/3m history; risk-band map legend

Separate raw refresh from persistent master tables

— End of Meeting Summary —
JalYantra Water Watch · Competition pack · JALYANTRA_DETAILS.md kept unchanged