JalYantra Water Watch

Competition Documentation Pack

Product analysis · Meeting history · Validation Q&A · Architecture
Prepared from project documentation · August 2026

Document contents

Part A — Product overview (what JalYantra is)

Part B — Meeting summary & project timeline

Part C — Technical evolution & key solutions

Part D — Competition Q&A: data validation, errors, logs, incidents

Part E — Complete architecture (hosting & protocols)

Part A — Product overview

What this app is (in plain language)

JalYantra Water Watch is a groundwater monitoring product for rural India, focused on Maharashtra. It watches how deep water sits in agricultural borewells and open wells, and how pumps pull that water out, using small IoT sensors installed in the field.

Think of it as a “health check for underground water”: instead of someone visiting a well once in a while with a measuring tape, devices continuously report water depth. The app turns those readings into maps, alerts, trends, and simple stories that farmers, NGOs, panchayats, CSR teams, and researchers can understand.

The product has three faces:

A public website — explains JalYantra, shows real deployments, highlights partners (especially Krushi Vikas), and invites people to start pilots or partnerships.

A live monitoring dashboard — map of sensors, KPIs, alerts, well-by-well charts, pump run analytics, and CSV export for evidence and reporting.

A private admin console — for the JalYantra team to update website content, manage devices, sync telemetry, and control what the public sees.

Who it is for

| Audience | What they get |
| --- | --- |
| Farmers / village users | Simple visuals of water depth, stress, and dry-run risk; local language via on-page translation |
| Field NGOs / partners (e.g. Krushi Vikas) | Deployment stories, shared monitoring, bridge between field knowledge and data |
| Panchayats / water governance | District-level view of stress, trends, and critical wells |
| CSR / research / institutions | Pilot evidence, certificates/validation storytelling, partnership inquiries |
| JalYantra operators / admins | Full CMS, device setup, telemetry sync, and site visibility controls |

The problem it solves (non-technical)

In drought-prone farming areas, groundwater is often managed by guesswork and rare spot checks. That leads to:

Pumps running when water is already too low (dry-run risk — can damage pumps and wells)

No early warning when levels are dropping fast

Hard to prove impact of conservation or pilot programs

Partners and funders wanting visible, shareable evidence from the field

JalYantra’s answer: put sensors in wells → stream depth live → show “is this well healthy, stressed, or critical?” → estimate how much water pumps are extracting and how many days might be left → alert when something looks unsafe → package the story for communities and partners.

How the system works (layman workflow)

Install — A JalYantra device goes into a well and starts measuring water depth (and whether the device is online).

Classify — Admins mark each device as pump-connected or observation-only, and enter well size details (so the system can estimate volume and extraction).

Stream — Live readings go into a real-time sensor database.

Sync & calculate — Those readings are copied into a structured database that computes pump runs, drawdown, daily health colors, remaining water estimates, and alerts.

Monitor — Anyone with the dashboard can filter by district or well, open charts, and export data.

Tell the story — Deployments and Partners pages show installations, interviews, galleries, and impact for the outside world.

Operate the site — Admins turn sections on/off, edit copy and media, and keep the marketing site aligned with the live network.

Screens and what they do

Home (marketing + impact)

Public landing page for the brand. Typically includes:

Hero media (images/videos of the field)

“How it works” style insights

Live-ish impact numbers from the sensor network

Dashboard preview (stats, alerts, sample insights)

Optional deployments preview

Validation / certificates / testimonials

Pilot contact form

Language translation helper

Sections and even whole pages can be switched off from admin without a developer.

Live Dashboard (core product)

Interactive groundwater operations screen (often marked BETA). Includes:

KPI cards — sensor count, average depth, share of critical districts, fastest-declining district

Alerts strip — rapid decline, critical depth, offline/info; click to jump to the relevant area

Map of India (Maharashtra focus) — sensor pins colored by risk

Filters — district / well, live updates toggle, refresh, active sensor count

Depth trend chart — roughly two weeks of multi-well depth lines

Well insights table — health (Healthy / Stressed / Critical), trend, water-left days, device status

District side panel — local stats, trend chart, downloadable report

Sensor detail — pump-connected: drawdown chart and run summary; non-pump: daily median depth (7d / 1m / 3m)

History view and CSV export

Deployments

Showcase of real field programs (e.g. Alibaug–Raigad style pilots). Each deployment can include heading, intro, narrative summary, interview/overview video, installation sites with notes and media, photo/video gallery, and home-page preview media. There is also a single-deployment deep link for sharing one program’s story.

Partners

Partnership page with network stats, featured partner Krushi Vikas (about, interview video, photo gallery, engagement points), testimonials, and partnership inquiry form.

Login + Admin

Email/password login for admins only. Non-admins are blocked. Admin console covers:

Visibility & pages — show/hide home sections; enable/disable public routes

Home CMS — hero, insights, dashboard preview copy, validation, contact/pilot form text

Deployments CMS — create/edit/delete field program stories and media

Partners CMS — featured partner video and gallery

Live devices — per-device settings: well diameter/depth, pump intake, pump vs non-pump, notes

Master & telemetry — browse derived analytics tables; trigger Firebase → database sync

Media upload — images, videos, PDFs to cloud storage with public URLs

Feature catalog

Monitoring & analytics

Real-time groundwater depth

Risk coloring / health states

District-level aggregation

Multi-well trend charts

Pump run detection (start/stop)

Drawdown depth and rate

Extraction estimates (liters, well geometry)

Remaining volume / days-of-water estimates

Daily / weekly / monthly well summaries

Alerts: low water, dry-run risk, unsafe pump operation, poor recovery, offline/info

Live vs snapshot refresh

CSV downloads

Mapping, devices, storytelling, engagement, operations

Interactive map with sensor markers; district and well filters

Pump wells vs non-pump / observation wells; online/offline awareness; admin-editable well parameters

CMS-driven home, deployments, partners; Drive-friendly media; certificates/validation storytelling

Pilot and partnership inquiry forms; email via mailer; Google Translate

Admin-only auth; page/section feature flags; media library; telemetry sync pipeline

Technical stack

| Layer | Technology |
| --- | --- |
| Frontend app | React 18, TypeScript, Vite |
| Routing | React Router |
| Styling / UI | Tailwind CSS, shadcn/ui (Radix), Lucide, Framer Motion |
| Charts | Recharts |
| Maps | Leaflet (react-leaflet) |
| Client data cache | TanStack React Query |
| Forms / validation | React Hook Form, Zod |
| Live sensor stream | Firebase Realtime Database |
| Backend platform | Supabase — Auth, Postgres, Storage, Realtime, Edge Functions (Deno) |
| Email | Node Express + Nodemailer (Vercel) |
| Testing | Vitest, Testing Library, jsdom |
| Deploy | Static SPA to Netlify/Vercel/similar; backend on Supabase |

Data architecture (conceptually): Sensors write live depth into Firebase → sync copies into Supabase → derived tables for pump runs, daily health, alerts, district summaries → dashboard reads live Firebase (and/or structured tables) while marketing/admin CMS read Supabase content/auth/storage.

Roles & business value

Public visitor — home, dashboard, deployments, partners (unless disabled)

Admin — must log in and be marked as admin; full CMS + device + telemetry console

No multi-role farmer/operator portal currently — public + admin

Business value: earlier community warning; partner visibility into villages; credible pilot showcase for JalYantra; operators can run site without daily developer help; geographic focus on rural Maharashtra agricultural groundwater resilience.

Bottom line: JalYantra Water Watch is an IoT groundwater intelligence product wrapped in a partner-facing website. Sensors watch wells and pumps; the dashboard turns that into maps, health scores, pump drawdown, and alerts; marketing and admin layers turn field work into a living story communities and institutions can trust.

Part B — Meeting summary & project timeline

This section is the complete extracted JalYantra meeting history (spellings such as Jal Jantra / Jaliantra / Jaljandru refer to the same platform). Unrelated projects were filtered out. Items distinguish implemented/completed work from decisions/requests/plans.

| Date | Discussion / problem | Solution / decision |
| --- | --- | --- |
| Jan 30, 2026 | Initial planning for IoT dashboard: live locations, insights, alerts, graphs, maps, CSV. | Build from scratch; Firebase RTDB; Leaflet + OSM; CSV export; share existing prototype as reference. |
| Feb 14, 2026 | Live preview working; popup overlays, table scroll, production hosting open. | Pending updates completed; Hostinger vs GoDaddy+Vercel discussed; fix overlay collisions; Graph/Table tabs. |
| Feb 28, 2026 | Need public NGO access; login was a barrier; NGOs need raw data. | Temporarily disable login (keep auth code); plan NGO APIs (Vercel); public homepage with ICCW, impact, testimonials, languages. |
| Mar 5, 2026 | Scalable content when some data arrives later. | Collapsible/hidden sections; static map image for presentation; carousel; branding and deployment images. |
| Mar 5, 2026 | Villages/orgs need a contact path for deployments. | “Run a Pilot with Us” inquiry to support email; SMTP/hosting access required. |
| Mar 5, 2026 | Regional accessibility needed. | Language dropdown (EN default; Hindi/Marathi first) via Google Translate; frequent reviews. |
| Apr 7, 2026 | Real pump data: drawdown calc mismatch (0.08 m vs shown 0.10 m); confusing multi-run graphs. | Correct max/avg drawdown; connect start/end per run; consider Y-axis; prefer Device 05 for analysis. |
| Apr 7, 2026 | Need deeper Firebase analysis. | Export Nagpur 05 to CSV; review pump start/stop, depths, overlaps, last 24h. |
| May 12, 2026 | Deployment content too large for homepage. | Separate Deployments page; home preview (1 video, 4 photos, Learn More); gallery 6–9 images. |
| May 12, 2026 | Owners need to update content without developers. | Expand Admin CMS for hero, images, cards, graphs, deployment media, alerts; request 4 graphs. |
| May 12, 2026 | Chapter/community info needs structure. | Collapsible chapters with media/leads; certificates as clickable popups. |
| May 28, 2026 | Competition 15-day deadline; homepage/partners/map upgrades. | Impact Matrix (4 cards), Actionable Insights, Partner page, contact form, dashboard visibility, deployment tabs. |
| May 28, 2026 | Live stream missing physical installation attributes. | Add master fields: well depth, dimensions, pump intake; Supabase master tables. |
| May 28, 2026 | Map and device-detail UX refinement. | India-level map; well/district table; remove broken date selector; green=start, red=stop. |
| Jun 9, 2026 | Homepage too hard-coded. | Make metrics/insights/headings editable in Admin; restore deployment preview on home. |
| Jun 9, 2026 | Legend/graphs confusing; erroneous depths (e.g. 95 m). | Risk-band legend; fix Y-axis ~2–20 m; check data sources for bad depths. |
| Jun 9, 2026 | Need standard history ranges. | 1 week / 1 month / 3 month views; keep green/red pump markers. |
| Jun 9, 2026 | Firebase alone hard for aggregates/KPIs. | Architecture: Firebase → processing → Supabase; AWS EC2 discussed; new schema. |
| Jun 16, 2026 | 3 of 4 devices not pump-connected; misleading drawdown; unsynced timestamps. | Pump/non-pump flag; ignore invalid timestamps; different viz per type. |
| Jun 16, 2026 | Non-pump wells cannot use 24h pump drawdown. | Daily median depth; 7d/1m/3m trends; history as raw table for non-pump. |
| Jun 16, 2026 | Admin uploads not reliably replacing live files. | Fix static replacement; dynamic certificates; expose pump flag in Admin. |
| Aug 5, 2026 | Supabase validation: timestamp, mapping, calc errors. | IST timestamps; fix device 07 vs 7; verify devices 06 and 09. |
| Aug 5, 2026 | Extraction ×100 instead of ×1000; daily vs run disagreement. | Correct liters conversion; use master well geometry not hard-codes. |
| Aug 5, 2026 | Need consistent volume/trend methodology. | π × r² × depth × 1000 liters; correct 7-day change; median where specified; negative = recovery. |
| Aug 5, 2026 | Future mobile survey devices not tied to one well. | Map measurements by well ID instead of device ID. |
| Aug 8, 2026 | Master edits undone when Firebase fetched. | Only raw sensor data refreshes from Firebase; masters manual; remove hard-coded overwrite. |
| Aug 8, 2026 | Dashboard still too Firebase-heavy. | Start using Supabase for calculated UI values (e.g. 30-day drawn, health, trend). |
| Aug 8, 2026 | Need better alerts and location labels. | Low-water from daily_median_water_depth_meters; village/taluka from location master in popup. |
| Aug 8, 2026 | Need formal docs for competition/handover. | Document backend logic, architecture, normalization, pump-run ID, recovery, issue-resolution. |

Part C — Technical evolution & key solutions

Jan — Initial architecture: IoT Sensors → Firebase RTDB → JalYantra Website (maps, graphs, alerts, exports).

Feb–Mar — Public platform + homepage; auth optional; certifications, impact, multilingual, NGO APIs.

Apr — Real-data validation of drawdown math and graphs using Firebase CSV exports.

May — Multi-page platform (Home → Dashboard → Deployments → Partners → Contact) + Admin CMS.

Jun — Firebase → processing → Supabase structured data; AWS EC2 discussed as processor.

Jun — Pump vs non-pump redesign; exclude unsynchronized timestamps.

Aug — Master tables for well geometry; systematic calculation correction.

Aug 8 — Clear split: Firebase = raw only; Supabase = masters + calculated analytics + alerts; never overwrite masters on Firebase refresh.

Key solutions implemented / designed

Firebase RTDB for IoT raw/live sensor data

Leaflet + OpenStreetMap for interactive mapping

CSV/data export for sensor analysis

Public dashboard; auth preserved then admin-gated again as needed

Regional-language support through Google Translate

“Run a Pilot with Us” inquiry workflow

Separate Deployment and Partner pages + Admin CMS

Supabase for master, structured and calculated data

Device-level pump/non-pump flag

Timestamp validation; pump start/stop drawdown visualization

Daily-median trends for non-pump devices; 7d/1m/3m views

Master-table-driven well depth/diameter; corrected liter extraction

Low-water alerts from daily median depth; village/taluka from location master

Separation of Firebase raw refresh from persistent Supabase masters

Future well-ID-centric model for portable survey devices

Part D — Competition Q&A: validation, errors, logs, incidents

Q1. What data-validation, error-handling and debugging logic exists?

Data validation (sensor / groundwater path)

| Check | Rule (current system) |
| --- | --- |
| Required coordinates | Finite depth + lat + long required; otherwise discarded for dashboard map/list. |
| Unsynced device clock | clockSynced false / UNSYNCED / uptime-style stamps dropped on dashboard path. |
| Timestamp quality | Prefer full date-time (assume IST/Asia/Kolkata); bare date-only not trusted for charts. |
| Depth sanitization | NaN → 0; else round to 0.01 m. |
| Plausible depth (dashboard) | Keep 0–60 m; flag filtered count. |
| Plausible depth (sync) | Skip NaN, ≤0, or >100 m. |
| Sudden jump anomaly | ≥1.5 m within 5 minutes flagged — not auto-deleted. |
| Device merge | Multiple paths for same deviceId merged. |
| Pump-run validation | Session gap ≤20 min (or same onlineSince); ≥2 points; drawdown ≥2 cm; duration >0. |
| Chart noise reduction | MA 3–5 samples; ~0.04 m display step; trim terminal plateau. |
| Duplicate raw readings | UNIQUE (device_id, timestamp); ignoreDuplicates on sync. |
| Duplicate pump runs | UNIQUE (well_id, pump_start_time, pump_stop_time). |
| Active vs offline | ~30-day freshness threshold (demo). |
| Master physical data | Well depth/diameter/intake/pump flag from admin masters. |

Error handling

Firebase/DB fetch failures: catch, console.log, keep last good data (fail soft).

Empty live readings while Live on: do not wipe UI.

Supabase bootstrap fail/empty: log and continue; Firebase can still fill.

Admin sync/CMS/uploads: success/error toasts.

Deployments: static offline fallback sample if CMS load fails.

Auth: non-admins signed out; Access Denied on protected Admin.

Mailer: 400 missing fields; 500 on send failure; generic form error.

CSV empty: console warn, no download.

No React error boundaries; no automatic network retries — manual refresh/Live toggle.

Debugging logic

Per-sensor validationFlags (filtered depths, ignored timestamps, sudden jumps)

Admin Master & Telemetry tables + re-sync

Unit tests for pump-run drawdown rules

Console logging at key failure points

CSV export for offline spreadsheet QA

Q2. How are missing, duplicate, delayed, invalid or out-of-range readings handled?

| Condition | How JalYantra handles it |
| --- | --- |
| Missing coordinates | Not shown on map / dropped if location invalid. |
| Missing / invalid timestamp | Dashboard drops sample; if none left → offline. Sync may fall back to key or “now” (residual risk). |
| Unsynced clock | Dashboard drops; sync tries alternate timestamp. |
| Out-of-range depth | UI filters outside 0–60 m; sync skips ≤0 or >100 m. |
| NaN / garbage depth | Sync skips; UI sanitizes. |
| Duplicates | Raw unique (device+time); pump-run unique; merge deviceId in UI. |
| Delayed / late packets | Windows anchored on latest sample, not wall-clock now; no separate max-delay quarantine. |
| Sudden spikes | Flagged; still visible for human review. |
| Recovery as pumping | Min 2 cm drawdown + 20-min session / onlineSince split. |
| Non-pump wells | Daily median 7d/1m/3m — not pump-drawdown charts. |

Honest gap: dashboard cleaning is stricter than sync-into-DB; spikes flagged not deleted; delayed data has no separate late-arrival quarantine beyond timestamp validity.

Q3. What happens during connectivity failure?

Live sensor DB unreachable — keep last loaded sensors; errors in browser console; no prominent offline banner yet.

Empty live subscription — do not clear markers/tables.

Structured DB down — CMS may fail; Deployments fallback; dashboard still tries live stream.

Admin sync fetch fails — treated as empty; may report zero rows.

Mailer down — generic form error; no queue.

Auth/profile check fails — sign out with privileges error.

Overall strategy: fail soft, preserve last-known monitoring view, rely on manual refresh.

Q4. Where are system / backend logs?

No Sentry/Datadog/central log shipper in this codebase. Logs are console-based:

| Layer | Where logs appear |
| --- | --- |
| Browser / dashboard | DevTools — Firebase/realtime/bootstrap/CSV/404/contact errors |
| Admin / CMS | Browser console + toasts; storage upload logs |
| Sync edge function | Supabase Edge / Deno logs; 500 JSON {error} |
| Email service | Vercel / server logs ([Mailer] sendEmail error) |
| Database integrity | Postgres unique-constraint errors on bad re-inserts |

Day-to-day debugging uses DevTools, Admin telemetry tables, Supabase function logs, and CSV exports.

Q5. Main software / data-cleaning / validation / calibration problems to date

For competition: problem → cause → fix → verification.

Problem 1 — Drawdown mismatch vs real pump runs (Apr 2026)

Symptom: 3.36→3.44 m (=0.08 m) but max drawdown ~0.10 m; overlapping multi-run graphs.

Cause: Session/noise mixing in aggregation and charts.

Fix: Per-run max/avg; start→end links; 20-min gap, ≥2 cm drawdown, duration>0; smoothing/plateau trim.

Verified: Firebase CSV on Device 05; unit tests for drawdown-only sessions.

Problem 2 — Extreme depths (e.g. ~95 m) (Jun 2026)

Symptom: Implausible depths on graphs/legend.

Cause: No plausible-range filter; wrong legend focus.

Fix: Dashboard 0–60 m filter + flags; sync skip >100 m; risk-band legend; Y-axis ~2–20 m.

Verified: Dashboard visual QA; note residual 60–100 m gap across layers.

Problem 3 — Pump charts on non-pump wells (Jun 2026)

Symptom: 3/4 devices not pump-connected; misleading drawdown; unsynced times.

Cause: Assumed all devices were pumps.

Fix: is_pump_connected master flag; non-pump daily median 7d/1m/3m; drop invalid timestamps.

Verified: Field device classification; different UI detail views.

Problem 4 — Timezone mismatch

Symptom: Chart labels shifted by viewer laptop TZ.

Cause: Browser local TZ vs India field clocks.

Fix: Asia/Kolkata display/parse; assume +05:30 when TZ missing.

Verified: Commit “Fix timezone handling: Asia/Kolkata”; IST window review.

Problem 5 — Fake pump runtime (+10 min/sample)

Symptom: Inflated runtime totals.

Cause: Fixed +10 minutes per step instead of Δt.

Fix: Real timestamp deltas; later aggregate from pump_run_summary.

Verified: Commit on real elapsed time; cross-check durations.

Problem 6 — Fabricated daily pump aggregates

Symptom: Counts/runtime shown when no valid runs.

Cause: Invented stats from sample counts.

Fix: Daily summary only from real pump_run_summary — no fabrication.

Verified: Commit + unit tests.

Problem 7 — Incorrect zero-clamp on remaining water

Symptom: Wrong remaining depth when median > well depth.

Cause: max(0, wellDepth−medianDepth) hid calibration issues.

Fix: Remove zero-clamp; allow negative signal; days from 7-day avg extraction or null.

Verified: Commit + master well depth review.

Problem 8 — Extraction ×100 vs ×1000

Symptom: Liters off by 10×; daily vs run disagreement.

Cause: Wrong liters factor; hard-coded constants.

Fix: π×r²×Δh×1000; geometry from masters.

Verified: Aug calculation review; run vs daily comparison.

Problem 9 — Duplicate pump runs on re-sync

Symptom: Same runs inserted again.

Cause: Non-idempotent insert.

Fix: UNIQUE (well, start, stop); deterministic upsert id on edge path.

Verified: Migration intent; re-sync no longer multiplies rows.

Problem 10 — Device ID “07” vs “7”

Symptom: Mapping conflicts / duplicate devices.

Cause: Inconsistent ID formatting.

Fix: Master cleanup; merge-by-deviceId; numeric sort.

Verified: Aug validation of devices 06/09 flows.

Problem 11 — Firebase refresh overwrote masters (Aug 2026)

Symptom: Admin master edits undone after sync.

Cause: Upsert replaced curated masters with defaults.

Fix: Only raw refreshes from Firebase; masters manual; preserve dimensions where implemented.

Verified: Edit → re-sync → masters persist.

Problem 12 — Missing calibration / installation attributes

Symptom: Wrong extraction/remaining/dry-run buffer.

Cause: Well geometry not in live stream.

Fix: Admin master fields for depth/diameter/intake; calcs read masters.

Verified: Real geometry entered; numbers re-checked vs cylinder math.

Problem 13 — Map overlay UI bugs

Symptom: Legend/popups overlapped; table hard to read.

Cause: Z-index / layout collisions.

Fix: Overlay stacking; Graph/Table separation.

Verified: Live preview QA.

Competition-ready one-paragraph summary

JalYantra validates groundwater IoT data by rejecting unsynced clocks and invalid coordinates, sanitizing depths, filtering out-of-range values (0–60 m on the dashboard; skip >100 m on sync), flagging sudden jumps, merging duplicate device identities, and counting pump runs only when a real ≥2 cm drawdown session is detected. Duplicates are blocked by database unique keys. On connectivity failure the dashboard fails soft and keeps last-known data; CMS pages can fall back to offline sample content. Logs are console-based across browser, Supabase edge functions, and the mailer service. Real field data exposed drawdown math errors, extreme depths, non-pump misclassification, timezone skew, fabricated aggregates, wrong liter conversion, master overwrite, and ID collisions — each corrected with calculation fixes, master data, constraints, and verified via CSV field analysis, unit tests, re-sync checks, and dashboard QA.

Part E — Complete architecture (hosting & protocols)

Competition question: one complete architecture diagram — device → network → backend/server → database/Firebase → processing → API/interface → frontend/UI, including hosting and protocol.

End-to-end architecture (text diagram for Word)

FIELD DEVICES (JalYantra IoT sensors in wells, Maharashtra)
        │
        │  Network: cellular / Wi‑Fi → Internet (TCP/IP)
        ▼
FIREBASE REALTIME DATABASE  [/devices , /readings]
  Hosted: Google Firebase, asia-southeast1
  Protocols: HTTPS JSON write; HTTPS REST (.json); Firebase SDK (WebSocket/HTTPS)
        │
        ├──────────────────────────────┐
        ▼                              ▼
PROCESSING                         LIVE DASHBOARD PATH
  • Supabase Edge Function           Firebase JS SDK → browser
    sync-rtdb-to-supabase            cleaning (data.ts, pumpEvents, KPIs)
    Hosted: Supabase Edge (Deno)     Hosted: user browser
    HTTPS REST → HTTPS upserts
  • Admin Live Sync (admin browser)
        │
        ▼
SUPABASE CLOUD
  Postgres (masters, raw, pump runs, daily/health, alerts, CMS)
  Auth · Storage · Realtime (WSS)
  Protocols: HTTPS + WSS
        │
        ▼
API / INTERFACE
  Supabase JS client (HTTPS + WSS)
  Firebase JS client (WSS / HTTPS)
  Vercel Mailer POST /api/send-email (HTTPS)
  Map tiles (Carto/OSM) + optional Google Drive (HTTPS)
        │
        ▼
FRONTEND / UI
  JalYantra React + TypeScript + Vite SPA
  Home · Dashboard · Deployments · Partners · Login · Admin
  Hosted: static SPA (Vercel / Netlify / similar)
  Users: public visitors, partners, admins

Hosting and protocol table

| Stage | Component | What it does | Where hosted | Protocol |
| --- | --- | --- | --- | --- |
| 1. Device | JalYantra IoT sensors | Measure groundwater depth / online state | Physical wells (Maharashtra) | Modem/gateway → internet |
| 2. Network | Cellular / Wi‑Fi uplink | Carry payloads to cloud | Mobile / local ISP | TCP/IP |
| 3. Live DB | Firebase RTDB (/devices, /readings) | Raw live telemetry & device registry | Google Firebase asia-southeast1 | HTTPS JSON; HTTPS REST; SDK WSS/HTTPS |
| 4a. Processing | Edge sync-rtdb-to-supabase | Validate, pump runs, daily/health/alerts | Supabase Edge (Deno) | HTTPS REST + HTTPS upserts |
| 4b. Processing | Admin Live Sync | Operator-triggered sync + calcs | Admin browser | HTTPS REST + HTTPS to Supabase |
| 4c. Processing | Dashboard client logic | Cleaning, charts, KPIs, CSV | User browser | In-memory after APIs |
| 5. Structured DB | Supabase Postgres | Masters, analytics, CMS | Supabase Cloud | PostgREST HTTPS |
| 5. Auth | Supabase Auth + admin profiles | Login; admin-only console | Supabase Cloud | HTTPS |
| 5. Files | Supabase Storage | CMS media | Supabase Cloud | HTTPS |
| 5. Streams | Supabase Realtime | Live table updates | Supabase Cloud | WebSocket (WSS) |
| 6. API | Supabase JS client | Auth/DB/Storage/Realtime API | Called from SPA | HTTPS + WSS |
| 6. API | Firebase JS client | Live dashboard readings | Called from SPA | WSS / HTTPS |
| 6. API | Mailer service | Pilot/partner emails | Vercel serverless | HTTPS POST JSON |
| 6. External | Map tiles + Drive | Basemap + optional media | Carto/OSM; Google Drive | HTTPS |
| 7. Frontend | JalYantra SPA | Public site + dashboard + admin | Static host (Vercel/Netlify/similar) | Browser HTTPS |

Responsibility split (talking point)

Firebase holds raw live telemetry. Supabase holds master data + calculated analytics + website CMS. Sync must refresh raw/calculated paths without wiping curated master well geometry.

Technical one-liner: sensors → internet → Firebase (live raw) → processing (Edge/Admin/browser) → Supabase (structured + website backend) → React UI (+ Vercel mailer, map tiles).

Simple one-liner: sensors in wells send depth over mobile internet into Firebase; processing cleans and calculates; Supabase stores organised results and website content; the JalYantra website shows maps, alerts, and admin tools.

ENV :

VITE_SHOW_DEPLOYMENTS=true

VITE_SHOW_VALIDATION=false

VITE_SHOW_IMAGE_CAROUSEL=true

VITE_SUPABASE_URL=https://uzeibmfyloeuawforucs.supabase.co

VITE_SUPABASE_ANON_KEY=eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9.eyJpc3MiOiJzdXBhYmFzZSIsInJlZiI6InV6ZWlibWZ5bG9ldWF3Zm9ydWNzIiwicm9sZSI6ImFub24iLCJpYXQiOjE3Nzg2NjIwNDAsImV4cCI6MjA5NDIzODA0MH0.F2ezv6Nvn6SfGeJ_d-5DxYi8t-njXzDAagYtXLx3mFU

MY_SUPABASE_URL="https://uzeibmfyloeuawforucs.supabase.co"

MY_SUPABASE_ANON_KEY="eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9.eyJpc3MiOiJzdXBhYmFzZSIsInJlZiI6InV6ZWlibWZ5bG9ldWF3Zm9ydWNzIiwicm9sZSI6ImFub24iLCJpYXQiOjE3Nzg2NjIwNDAsImV4cCI6MjA5NDIzODA0MH0.F2ezv6Nvn6SfGeJ_d-5DxYi8t-njXzDAagYtXLx3mFU"

FIREBASE_RTDB_URL="https://water-sensor-a14d5-default-rtdb.asia-southeast1.firebasedatabase.app"

FIREBASE_API_KEY="AIzaSyBefKppOOhTLAwIfzbxXOAQ4iOgJLL_EGA"

FIREBASE_PROJECT_ID="water-sensor-a14d5"

FIREBASE_AUTH_DOMAIN="water-sensor-a14d5.firebaseapp.com"

FIREBASE_STORAGE_BUCKET="water-sensor-a14d5.firebasestorage.app"

FIREBASE_MESSAGING_SENDER_ID="587321820490"

FIREBASE_APP_ID="1:587321820490:web:5d72a93805126239dc6db3"

FIREBASE_READINGS_PATH="readings"

FIREBASE_DEVICES_PATH="devices"

— End of JalYantra competition documentation pack —
Source markdown JALYANTRA_DETAILS.md retained unchanged.